Status of Capital Improvement

& Enhancement Plans

as of June 30, 2016

CAPITAL IMPROVEMENTS:  Necessary for Continued Operation of TRC Systems

Paint Aspen Court Water Tank (DHEC Requirement)          Projected Start Date: October 2015

Estimated Cost:  $82,350                                                     Projected Completion Date: December 2015

Funding to Date:  $82,350 – 100%

15,000                                          30,000                                           45,000                                           60,000                                           75,000               82,350

Paint Chime Bell Water Tank (DHEC Requirement)         Projected Start Date: March 2014

BID AWARDED JANUARY 2014:  $97,900                                  Projected Completion Date: April 2014

Funding to Date:  $97,900 – 100%

15,000                                       30,000                                       45,000                                         60,000                                     75,000	        97,900

Refurbish Well 1 (Well over 15 years old)	Projected Start Date:

Estimated Cost:  $32,000	Projected Completion Date:

Funding to Date:  $16,879

10,000                                                                                                20,000                                                                 30,000                        32,000

SYSTEM ENHANCEMENTS:  Improvements that are not necessary for the continued operation of the system, but will improve system/support customer concerns.

Replace Emergency “Back Up” Generators

for Wells 1 and 2 	Projected Start Date:

Estimated Cost:  $45,000	Projected Completion Date:

Funding to Date:  $

5,000                       10,000                  15,000                    20,000                    25,000                      30,000                  35,000                   40,000                    45,000

Additional Fire Hydrants	Projected Start Date:  2012

Estimated Cost:  $12,000 (3@ $4,000 each)	Projected Completion Date:  2012

Funding to Date:  $12,000 – 100%

1,000              2,000               3,000              4,000               5,000               6,000             7,000              8,000               9,000	  10,000            11,000           12,000

Replace S-10 Service Truck (Age and Mileage)        Projected Start Date: August 2012

Estimated Cost:  $20,000                                                         Projected Completion Date: August 2012

Actual Cost:  $24,176 – Purchased August 2012

2,000                  4,000                    6,000                  8,000                 10,000                 12,000                 14,000                 16,000                  18,000	        24,000